**Spider Company Project** Charter

***Project Title*** : Building an online voting system and critics blog for the company.

***Project Description:***

Not exceeding 7 months to review strategies , implement and deploy a software which handles

online voting and critics blog .

from project team and project sponsor.

Critic blog will help employee, user and others criticizes negativity and

vote to reform them.

Schedule specialized voting.

***Business Case:***

Support goals of the company in achieving :

i. Fast decision by board of directors .

ii. Refinement of market strategy which can increase sales by 25%.

iii. Higher productivity

***Project Deliverable:***

1. Requirements of Project
2. An app and Website to handle voting and allow users ,employees and others to criticize wrong deeds in company.

***Project Goals:***

1. Enable users to have a say in decision making.

2. Point what managers are doing wrongly in order to make reforms.

***Project Benefits :***

Quick decision are made.

It will make employees dedicated.

Good reputation

***Project Risk :***

Technical risk

Lack of experience in building real life online voting application.

Project deadline can change.

Project may not receive funding

Management may not support the project.

Project may not be profitable

***Project Budget:***

Not to exceed GHc 4,000

***Project Timelines***

1. Requirement for project has be to obtained. 3 weeks

2. Development Of System Completed 12 weeks

3. Testing, Validation and Verification of the system 4 weeks

4. Launching of system 1 week

***Project Milestone***

.Milestones:

- Requirement for project has be to obtained.

Date 6th February, 2023

- Development Of System Completed

Date 6th April, 2023

- Testing, Validation and Verification of the system

Date 8th June to 30th June, 2023

- Launching of system

Date :1st July,2023.

Project Team Member:

Role Name Email

Full Stack Developer Meshach Opoku Boadi meshachboadi230@gmail.com

Project Manager Janet Opoku Janet@gmail.com

Project Sponsor Janet Serwaa Serwaa@gmail.com

CEO Meshach

***Conclusion***

The voting and critic blog will enhance refined, decisions of the company and identify its weakness. Upon its weakness , adjustment will be made to steer the company for better future.